## Slide 1
CSR
Texmaco
Activities (FY 2024–25)
📆 May 2025

## Slide 2
CSR Spend Summary
FY 2024–25
Company | CSR Obligation | Amount Spent* | Unspent Amount for ongoing project **
TREL | 139.22 | 80.90 | 58.50
TWRL | 30.87 | 31.00 | 0
Total | 170.09 | 111.90 | 58.50
(₹ in Lakhs)
* Includes excess spend of 0.31 lakhs which will be adjusted with CSR obligation of FY 25-26
** Deposited in separate bank account

## Slide 3
Project | Total Amount (₹ in Lakhs) | Amount Spent (₹ in Lakhs) | Balance (₹ in Lakhs) | Current Status
Education Support – Texmaco Estate School | 10.44 | - | 10.44 | Waterproofing, civil restoration & painting completed. Carpentry work pending.
Health Support – Arogyam Physio Centre | 21.21 | 7.07 | 14.14 | Roofing completed, repairs ongoing. False ceiling to commence shortly.
Drainage Improvement (Public Infra) | 32.16 | 3.22 | 28.94 | Work Started. Expected to be completed by July 25
Water Coolers at Railway Stations | 4.99 | 4.88 | 0.11 | Water Cooler delivered to Railway Authority. Installation will be arranged after receipt of necessary direction from railway.
Total | 68.80 | 15.17 | 53.63 | 
Status Of Ongoing Project

## Slide 4
CSR Summary
FY 2025–26
Plant | CSR Obligation | Actual Spent as on date
TREL | 303.61 | 1.50
TWRL* | 128.99 | 0.00
Total | 432.60 | 1.50
* TWRL CSR obligation will not be required after merger
(₹ in Lakhs)

## Slide 5
Ambulance & Medical Equipment To be provided to Tollygunge Golf Club
CCTV Camera Installation Near company premises to enhance local security
Women Toilets at Railway Stations Locations: Belgharia, Sodepur & Agarpara
Projects Under Active Consideration
(FY 2025–26)
Amount
(₹ in Lakhs)
10.30
12-15
Pending with railways

## Slide 6
Bal Raksha Bharat Support for education & nutrition for underprivileged children, skill development
Earthcare Foundation – Project Udaan 2.0 Skill development of underprivileged youth for employment support
The Biswas Educational Foundation Support for residential accommodation of orphaned/single-parent children
Mahesh Foundation
  Construction of school building, skill development for underprivileged women, mobile clinic van
Proposals Received
(FY 2025–26)

## Slide 7
Discussion about
CSR Policy